V2.
Here is your master checklist — everything we identified, grouped, sequenced, and ready for action.

This is the definitive plan for the next iteration of your platform.

✅ MASTER CHECKLIST — Lorry Bay System v2.0 Upgrade

This checklist covers:

- database changes

- UI/UX changes

- driver page updates

- operational workflow updates

- SMS logic

- future-proof improvements

Everything is in logical execution order.

🟦 A — DATA MODEL (DB) IMPROVEMENTS

A1 — Add Haulier field

- Add haulier column to vehicles (TEXT)

- Update C3 booking-in panel to include dropdown/free text

- Update queue cards to display haulier

- Add haulier to search results

A2 — Replace pager_number with mobile_number

- Rename column or create new column (mobile_number TEXT)

- Update booking-in C3 to collect mobile

- Update D4 modal editor

- Update all .select() statements to include mobile_number

A3 — Enforce final 4-state model

- Add parked to allowed statuses

- Update buttons: Parked → Called → Complete

- SQL constraint for status check:

- status in ('waiting','parked','notified','released')

- Default status = ‘waiting’

A4 — Add last_update timestamp

- Add column last_update timestamptz default now()

- Update on every action: parked, notify, release, notes edit

A5 — Export load priority

- Ensure classification = 'export'

- Queue ordering: exports always first

- Visual: blue banner on card

🟩 B — SMS SYSTEM UPGRADE

B1 — Validate mobile number

- Regex check for valid UK mobile (07XXXXXXXXX)

- Optional: allow +44 format

- Block booking-in without valid number

B2 — Send Welcome SMS

Sent automatically at booking-in.

- “Check-in confirmed. Await instructions.”

- Log event: welcome_sms

- (future) Use delivery receipts to confirm delivery

B3 — Send Called SMS

Sent when operator clicks "Notify".

- “You’ve been called to bay. Proceed immediately.”

- Log event: notify_sms

B4 — Centralised SMS logging

- Add optional sms_log table (future-proof)

- Log: vehicle_id, timestamp, message_type, status, error

🟧 C — OPERATOR UI UPGRADES

C1 — Booking-in panel

- Add haulier dropdown/text

- Rename pager → mobile

- Add mobile validation

- Fire welcome SMS

C2 — Queue card improvements

- Show haulier

- Show mobile

- Move status to consistent top-right

- More visual difference for export loads

- “Parked” colour (grey/blue?)

C3 — Button flow redesign

Replace:

Notify → Complete

With:

Park → Call → Complete

Buttons change depending on state:

- waiting → Park

- parked → Call

- notified → Complete

- released → none

C4 — Modal editor updates

- Add haulier

- Add mobile

- Add parked status

- Clean class names

C5 — Search improvements

- Allow searching by:

  - registration

  - PO

  - haulier

  - mobile

- Show new fields in results

🟨 D — DRIVER PAGE UPGRADES

D1 — Add “Parked” translation

- English: “Proceed to the parked waiting area”

- Polish, Romanian, Ukrainian, Czech versions

- Update T[] translation dictionary

D2 — Show mobile, haulier on driver view (optional)

(Usually not needed, but could help.)

D3 — Improve clarity

- Use clear icons (clock, truck, alert)

- Make colours standardised

🟫 E — SUPERVISOR DASHBOARD IMPROVEMENTS

E1 — Add parked metrics

- Count parked today

- Avg time parked

- Exports parked

- Longest parked

E2 — Add haulier metrics

- Top hauliers by volume

- Average turnaround time by haulier

- Exports per haulier

E3 — Add mobile verification reporting

- % of successful SMS deliveries

- Count of invalid mobile entries

- Alert for vehicles without mobile (shouldn’t happen)

🟥 F — FUTURE-READY OPTIONAL IMPROVEMENTS

F1 — Add bay workflow (future)

- Bay assigned

- Bay occupied time

- At-bay timestamp

- FLT job tracking (optional)

F2 — Add reason codes

For delays:

- “Trailer not ready”

- “Waiting for documents”

- “Driver break”

- “Export scan”

F3 — Add geofence (very future)

Auto-detect arrival and departure.

🟦 G — FINAL SYSTEM TESTING CHECKLIST

G1 — Booking-in

- Haulier selected

- Mobile validated

- Welcome SMS sent

- Queue card appears correctly

G2 — Parked

- Status = parked

- Driver UI shows “Parked area”

- Queue colour updated

G3 — Called

- Status = notified

- SMS sent

- Driver UI changes live

G4 — Completed

- Status = released

- Driver sees “Complete”

- Queue removes vehicle

- Activity log shows correct events

🟦 THIS IS YOUR FULL ROADMAP

If you want, I can turn this into:

- a step-by-step execution plan, or

- a SQL-only migration plan, or

- a chunk-by-chunk code upgrade pack, or

- a PDF master checklist.

update
TODAY'S SUMMARY — Lorry Bay System Updates

1. New 3-State Operational Model

You moved from the old:

waiting → notified → released

to the correct real-world model:

parked → notified → released

Gatehouse always sends drivers straight to the lorry park, so “waiting” became obsolete.
All UI, logic and DB inserts now respect parked as the true starting state.

🧠 2. Gatehouse Dashboard (index.html)

C3 updated

- New vehicles now insert with status: "parked"

- Export classification still works

- Prebookings unchanged

- ✨ Auto-open QR screen restored:

- window.open(`qr-screen.html?uid=${vehicleId}`, "_blank");

C4 updated

- Queue now loads only:

- parked, notified

C5 updated

- Visual logic updated for parked model

- Status labels corrected

- Export cards still highlighted

Queue rendering now matches the new lifecycle perfectly.

🛠️ 3. Modal Editor (D4) Updated

- Removed “waiting” from status dropdown

- Only shows:

- parked, notified, released

Clean and consistent.

📱 4. Driver Page Work Started

You approved:

- Translation updates for parked

- New chunk structure for driver.html

- Next step is applying the Supabase chunk (E4) and finishing status mapping

We paused before inserting keys.

🔄 5. Entire system now aligned

No leftover “waiting” anywhere in index.html or modal.
All refresh cycles, stats, and activity log still function correctly.

⚡ Optional next steps (for later)

Pick up anytime:

- driver next → complete driver.html parked logic

- supervisor next → update insights KPI logic

- sql next → make status default = 'parked' and drop “waiting”

- sms next → prepare future SMS triggers